# **REWARD PROCESSING APP**

# MEETING MINUTES 16/11/22 11:00-14:00

Members present: Haixin Li, Warintorn Palarit, Yichen Zhao, Kaushiki Mudgal, Chongqi Xue

**·Assign the task**

-Front end (UI) : Haixin Li, Warintorn Palarit

-Back end (Game): Yichen Zhao, Kaushiki Mudgal, Chongqi Xue

**·To-do list**

1. Welcome page
2. Consent form
3. Start button page
4. Questionnaire
5. Game instructions

6.In read me file - How to run the code and deploy the project

7.Connect the pages

**·Feedback form mentor**

-We have to update each other every time we make a pull request, so that others can approve it and merge the code into main, or we will lose some mark.

-Push more code.

**·Next client meeting**

We should complete the to-do list and determine the gameplay before the next client meeting, and show our UI design of welcome page, Questionnaire page , consent form page and Start button page. We will also show multiple drafts design of welcome pages.

**·Next group meeting: 24/11/22 11:00**

# 